National University of Computing and Emerging Sciences

Department of Computer Science

SCAFFOLD

Adaptive Support for Programming Labs

Final Year Project MID Report (FYP 1)

Project ID: F26-074

Submitted by

| Muhammad Zuhair | 23I-0001 |
| --- | --- |
| Muhammad Jawad Ali | 23I-3024 |
| Abdul Rauf | 23I-0591 |

Supervisor

Ms. Rabail Zahid

Table of Contents

1.	Introduction and Project Vision	1

2.	Research and Existing Solutions	2

3.	Proposal Feedback and Iteration Plan	3

3.1	Defense Outcome	3

3.2	Panel Points and Our Responses	3

3.3	Leakage Score and Actions	4

3.4	Changes Made to the Proposal	5

3.5	Iteration Plan and Progress	5

4.	Software Requirements	9

4.1	Purpose and Scope	9

4.2	Users	9

4.3	Functional Requirements	9

4.4	Non-Functional Requirements	12

4.5	Constraints and Assumptions	13

4.6	Out of Scope	13

4.7	Main Use Cases	14

4.8	Acceptance Criteria	14

4.9	Traceability	14

5.	System Design	16

6.	Iteration 1 Design and Implementation	17

7.	Testing and Early Validation	18

8.	Project Management and Evidence	19

9.	Remaining FYP Plan	20

10.	Conclusion	21

# Introduction and Project Vision

[This chapter will be written by Zuhair. One page is reserved.]

# Research and Existing Solutions

[This chapter will be written by Zuhair. One page is reserved.]

# Proposal Feedback and Iteration Plan

## Defense Outcome

The FYP 1 proposal defense took place on 11 September 2026. The result was Approved with Major Modifications, with no redefense. The panel’s main concerns were how DKT works, cold start evaluation, a formal definition and measure of code leakage, an unclear computing contribution, too many unnecessary features, explanations that were qualitative instead of quantitative, and a weak evaluation mechanism.

The team decided to keep DKT as the main knowledge tracing model and to explain it better instead of changing models.

## Panel Points and Our Responses

Table 3.1 gives each point raised by the panel, our response, and the change we made to the proposal.

| No. | Panel point | Our response | Change to the proposal |
| --- | --- | --- | --- |
| 1 | Why not add a simple agent that reviews the output at the end? | We agree a hint should be checked before it is shown. We do not agree the check should be another language model. A second model can be fooled by the same wording that fooled the first. Our final check is deterministic. Code in each hint is extracted and compared with the reference solution using tree sitter and Zhang Shasha tree edit distance. The same input always gives the same score. | The deterministic output check is stated as the final review step. |
| 2 | If it is agentic orchestration, what is the complex challenge? | With several agents the hard problem becomes scheduling and agreement between agents. Three model calls in a row must fit the same time budget, and agents can disagree on how much to reveal. We chose one generation step and a deterministic check. The main difficulty stays the same either way, which is estimating an honest student state and tying the amount of help to it. | The four hard constraints are stated as the computing challenge. |
| 3 | DKT may not work for a student’s first lab. These are two case studies. | We agree and will treat them separately. With fewer than about 15 interactions the estimate comes mostly from Bayesian Knowledge Tracing, starting from a class prior and a short pre-lab quiz. Help stays at L1 and L2. The weight on BKT starts at 1 and falls to 0 by about 15 interactions, so DKT takes over gradually. The CSEDM prior is Java and our course is C++, so the prior is updated with our own class data during the semester. | Gradual blend instead of a hard switch. First lab and later labs are reported separately. The prior is updated from class C++ data. |
| 4 | There should be a help criterion. What if a student pretends to be dumb? | Disclosure level is decided only from behaviour and the knowledge estimate, never from what the student types. The inputs are compile and test history, edit patterns, error streaks, idle time and mastery. The struggle classifier looks at the variety of attempts, not only the number of failures. The leakage filter runs at every level, so a full solution cannot be released even if the policy is fooled. | Design rule added. Scripted fake struggle sessions are added to testing. |
| 5 | Make your system usable. | Hints appear inside the editor next to the code. A blocked hint is never a bare refusal. It is regenerated one level lower, so the student always has a next step. Hints can be dismissed and nudges can be turned off without penalty. The compiler error explainer keeps the original message visible and falls back to prepared explanations if the model is down. | Design rule added for blocked hints. Usability commitments added to the requirements. |
| 6 | Compare with CS50, Khan Academy and the edX tutor. | CS50 Duck, Khanmigo and the edX assistant each use one fixed guardrail style for every student. None of them changes how much it reveals based on an estimate of what this student understands now. That is the gap Scaffold targets. Our contribution is making the strictness of the guardrail depend on the student’s state. | Comparison table updated. |
| 7 | The evaluation does not measure DKT performance. | We keep AUC with five-fold cross validation that holds out whole students. We add separate reporting for the first lab and later labs, the Brier score and a reliability curve for calibration, and a significance test comparing standard DKT with telemetry enriched DKT on the same held out students. | Evaluation matrix extended. |
| 8 | What is code leakage and how will you prevent it? | Leakage is graded, not yes or no. We define five disclosure levels, from L0 (a conceptual question with no code) to L4 (near complete code missing one piece). Each hint gets a leakage score from 0 to 1. Prevention has three parts: a hardened prompt, a jailbreak classifier before generation, and the deterministic output filter. | Leakage definition, thresholds and metrics added. |

Table 3.1: Panel points, responses and changes

## Leakage Score and Actions

The leakage score is the structural similarity between the code in a hint and the reference solution. It equals 1 minus the normalised tree edit distance. A score near 0 means the code in the hint looks nothing like the solution. A score near 1 means it is almost the solution. Table 3.2 gives the action taken at each score.

| Score | Action |
| --- | --- |
| Below 0.15 | Hint is delivered |
| 0.15 to 0.40 | Hint is delivered and logged |
| 0.40 to 0.60 | Hint is regenerated at a stricter level |
| Above 0.60 | Hint is blocked, regenerated one level lower and logged. The instructor is alerted if three or more incidents happen in one session |

Table 3.2: Leakage score thresholds and actions

In our proof of concept, the hardened prompt cut leakage on Qwen 7B from 61 percent to 6 percent and on Llama 3B from 94 percent to 17 percent. With retrieval and the solution added, hardened leakage was 0 percent on Qwen 7B and 17 percent on Llama 3B. We will report the leakage rate, the mean leakage score, leakage by intended disclosure level, and the leakage rate under jailbreak attempts.

## Changes Made to the Proposal

- Report knowledge model results separately for the first lab and for later labs.

- Add the Brier score and a reliability curve to the DKT evaluation.

- Replace the fixed switch between models with a gradual blend of the BKT and DKT estimates.

- Update the starting prior with our own class C++ data as the semester runs.

- State as a design rule that disclosure level comes only from behaviour and the knowledge estimate, never from chat text.

- State as a design rule that a blocked hint is regenerated one level lower and never returned as a bare refusal.

- Add scripted fake struggle sessions to testing.

- Reduce scope by marking each requirement as Must or Should, and by moving preference optimisation and PDF export out of scope (see Chapter 4).

## Iteration Plan and Progress

The work is delivered in three stages. Iteration 1 runs up to week 8 and builds the data capture, the knowledge models and the local model service. Iteration 2 runs up to week 15 and adds struggle detection, the help policy and the answer check. FYP 2 covers the instructor walkthrough, the pilot study and the outcome analysis. Table 3.3 gives the work division. Tables 3.4 and 3.5 give the plan for each iteration.

### Work Division

| Area | Owner | Responsibilities |
| --- | --- | --- |
| Knowledge and models | Zuhair | BKT and DKT models. Integration of the open model. Evaluation of the models and of disclosure. |
| IDE and telemetry | Abdul Rauf | Event schema and capture. Student IDE and hint interface. Faculty frontend. |
| Backend and deployment | Jawad | APIs and event storage. Campus and cloud architecture. Deployment and load tests. |
| Shared work | Whole team | Help policy and integration. Lab study and analysis. Security, QA and acceptance. |

Table 3.3: Work division

### Iteration 1 (Up to Week 8)

The aim of Iteration 1 is to have a working path from the student editor to the backend and the model. Events are captured and stored, the two knowledge models are compared, and the local model serves hints.

| Item | Owner | Requirements |
| --- | --- | --- |
| Capture coding events in the editor with timestamps and paste detection | Abdul Rauf | FR1.3 to FR1.5 |
| Stream events to the backend and store them in an event log | Jawad | FR1.4 |
| Compile and run C++ in a sandbox and show test results | Abdul Rauf and Jawad | FR1.1, FR1.2 |
| Build the BKT baseline and the DKT model and compare them on held out students | Zuhair | FR3.1 to FR3.3, NFR2.2 |
| Serve the local open model and return a hint for a sample problem | Zuhair and Jawad | FR4.5, NFR8.1 |

Table 3.4: Iteration 1 plan

Iteration 1 is complete when the following hold.

- A test session of at least one hour is captured from the editor to the event log with no lost events.

- AUC for BKT and DKT is reported on held out students, separately for the first lab and for later labs.

- The local model returns a hint for a sample problem through the backend within the 8 second target.

### Iteration 2 (Up to Week 15)

The aim of Iteration 2 is to make the hint depend on the student. The system detects when progress has stalled, applies the help policy to choose a disclosure level, and checks every hint before it is shown.

| Item | Owner | Requirements |
| --- | --- | --- |
| Detect stalled progress and classify the student state | Zuhair and Abdul Rauf | FR2.1 to FR2.4 |
| Apply the help policy with levels L0 to L4 and the BKT and DKT blend | Whole team | FR3.4, FR4.1 to FR4.4 |
| Check the detail of each answer with the leakage score and the jailbreak classifier | Zuhair and Jawad | FR5.1 to FR5.6 |
| Show hints and nudges in the editor and build the instructor heatmap | Abdul Rauf | FR4.6, FR2.5, FR6.1, FR6.2 |
| Deploy the system and run the load test | Jawad | NFR1.1, NFR1.2 |

Table 3.5: Iteration 2 plan

Iteration 2 is complete when the following hold.

- The struggle classifier is checked against hand labelled pilot sessions.

- Every hint passes through the leakage check and the actions in Table 3.2 are applied.

- A scripted fake struggle session is run and the result is logged.

- A load test with 10 concurrent hint requests meets the latency target.

### FYP 2

FYP 2 moves from building the system to testing it with students. It has three steps.

- Instructor walkthrough. The course instructor reviews the help policy, the hint levels and the dashboard before any student uses the system.

- Pilot study. One C++ section of about 60 students takes part in Spring 2027. The study has two periods of 2 to 3 weeks. Group A uses the baseline and then Scaffold. Group B uses Scaffold and then the baseline. The primary outcome is an unseen task solved with assistance switched off.

- Outcome analysis. We report the unseen task result, the knowledge model results, the leakage and jailbreak results, and the struggle detection results.

Ethics approval and written consent come before any student data is collected.

### Progress Against Plan

Table 3.6 will be updated before submission to show what has been completed against the plan. Repository and commit evidence is given in Chapter 8.

| Planned item | Stage | Status | Evidence |
| --- | --- | --- | --- |
| Event capture in the editor | Iteration 1 | To be updated | To be added |
| Event log and backend APIs | Iteration 1 | To be updated | To be added |
| Compile and run in a sandbox | Iteration 1 | To be updated | To be added |
| BKT and DKT comparison | Iteration 1 | To be updated | To be added |
| Local model served | Iteration 1 | To be updated | To be added |
| Stalled progress detection | Iteration 2 | To be updated | To be added |
| Help policy | Iteration 2 | To be updated | To be added |
| Leakage check | Iteration 2 | To be updated | To be added |
| Hint interface and heatmap | Iteration 2 | To be updated | To be added |
| Deployment and load test | Iteration 2 | To be updated | To be added |

Table 3.6: Progress against the iteration plan

# Software Requirements

## Purpose and Scope

This chapter lists what Scaffold must do and how well it must do it. Scaffold is a web-based system for C++ labs. It captures what a student does in the editor, estimates what the student knows, and gives hints at a level of detail that fits that estimate. It also filters every hint so that a full solution is never released.

Priorities use Must and Should. Must items are needed for the FYP 1 and FYP 2 deliverables. Should items are done if time allows.

## Users

| User | What they do |
| --- | --- |
| Student | Solves lab problems in the editor, receives and requests hints |
| Instructor or TA | Watches class progress, reads alerts, can change the hint level for a student |
| Research team | Configures problems and concepts, exports study data, runs the experiments |

## Functional Requirements

### Code editor and telemetry capture

| ID | Requirement | Priority |
| --- | --- | --- |
| FR1.1 | The system shall provide a browser-based code editor for C++ with a problem statement panel and a hint panel beside the code. | Must |
| FR1.2 | The system shall let the student compile and run code and shall show test results. | Must |
| FR1.3 | The system shall capture keystroke, edit, compile, test, paste, cursor and idle events with timestamps. | Must |
| FR1.4 | The system shall stream events to the backend over WebSocket and store them in an event log. | Must |
| FR1.5 | The system shall detect pastes and record their length and whether the text came from inside the editor. | Must |
| FR1.6 | The system shall allow a student to opt out of behavioural telemetry and still use the hint features. | Must |
| FR1.7 | The system shall be able to replay a student’s session from the event log. | Should |

### Struggle detection

| ID | Requirement | Priority |
| --- | --- | --- |
| FR2.1 | The system shall classify each student’s current state as flow, productive struggle, unproductive struggle or copying. | Must |
| FR2.2 | The classifier shall use the variety of attempts, not only the number of failed attempts. | Must |
| FR2.3 | The classifier shall produce a result within 30 seconds of a triggering event. | Must |
| FR2.4 | The system shall offer a proactive nudge when unproductive struggle is detected. | Must |
| FR2.5 | The student shall be able to dismiss a nudge and turn off proactive nudges without penalty. | Must |

### Knowledge tracing

| ID | Requirement | Priority |
| --- | --- | --- |
| FR3.1 | The system shall keep a mastery value for each student and each concept. | Must |
| FR3.2 | The system shall provide a BKT baseline, a DKT model and a telemetry enriched DKT model. | Must |
| FR3.3 | The system shall update a student’s estimate after every submission. | Must |
| FR3.4 | The system shall blend BKT and DKT estimates. The BKT weight starts at 1 and falls to 0 by about 15 interactions. | Must |
| FR3.5 | The system shall start a new student from a class prior and a short pre lab diagnostic quiz. | Must |
| FR3.6 | The system shall update the class prior with our own C++ submissions as the semester runs. | Should |
| FR3.7 | Each lab problem shall be tagged with one to three concepts from a C++ concept list agreed with the course instructor. | Must |
| FR3.8 | The estimate shall persist across labs for each student. | Must |

### Hint generation and disclosure policy

| ID | Requirement | Priority |
| --- | --- | --- |
| FR4.1 | The system shall support five disclosure levels, L0 to L4, from a conceptual question with no code to near complete code missing one piece. | Must |
| FR4.2 | The system shall choose the level only from behaviour and the knowledge estimate. Chat text shall have no weight in the choice. | Must |
| FR4.3 | The system shall keep help at L1 and L2 while the student has fewer than about 15 interactions. | Must |
| FR4.4 | The system shall build each prompt from the problem, the student’s code and error, the mastery estimate, the struggle signal and the chosen level. | Must |
| FR4.5 | The system shall generate hints with a locally hosted model so that student code stays on campus. | Must |
| FR4.6 | The system shall show hints inside the editor next to the code. | Must |
| FR4.7 | The compiler error explainer shall keep the original compiler message visible and add a plain language explanation beside it. | Should |
| FR4.8 | If the model is unavailable, the system shall fall back to prepared explanations. | Should |
| FR4.9 | The system shall keep hint history per student per problem so repeated questions get consistent answers. | Should |

### Guardrail and leakage control

| ID | Requirement | Priority |
| --- | --- | --- |
| FR5.1 | The system shall check every generated hint before it is shown. | Must |
| FR5.2 | The system shall extract any code in a hint and compute a leakage score from 0 to 1 against the reference solution using tree sitter and Zhang Shasha tree edit distance. | Must |
| FR5.3 | The system shall apply the actions in Table 3.2 at the stated thresholds. | Must |
| FR5.4 | A blocked hint shall be regenerated one level lower and shall never reach the student as a bare refusal. | Must |
| FR5.5 | The system shall run a jailbreak classifier on each request before generation. | Must |
| FR5.6 | The system shall log every blocked hint and every jailbreak attempt. | Must |
| FR5.7 | The system shall alert the instructor when three or more leakage incidents happen in one session. | Should |

### Instructor dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR6.1 | The dashboard shall show a class heatmap of concept mastery for each student. | Must |
| FR6.2 | The dashboard shall let the instructor open any student’s session timeline. | Must |
| FR6.3 | The dashboard shall show which students are struggling right now. | Should |
| FR6.4 | The dashboard shall let the instructor raise or lower the hint level for a student. | Should |
| FR6.5 | The dashboard shall show leakage and jailbreak alerts. | Should |

### Study support and data

| ID | Requirement | Priority |
| --- | --- | --- |
| FR7.1 | The system shall record consent before any data is collected for a student. | Must |
| FR7.2 | The system shall support the three conditions within subjects study and shall log which condition each lab session used. | Must |
| FR7.3 | The system shall export data for analysis with student identifiers anonymised. | Must |
| FR7.4 | The system shall support the transfer task, which is an unseen problem solved with no assistance. | Must |

## Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR1.1 | Performance | Event capture latency shall be under 200 ms at the 95th percentile for 60 concurrent students, with zero event loss in a one hour load test. |
| NFR1.2 | Performance | Hint latency shall be under 8 seconds at the 95th percentile with 10 concurrent requests. |
| NFR1.3 | Performance | The heatmap shall refresh within 5 seconds of a new student event. |
| NFR2.1 | Accuracy | Struggle detection shall reach at least 0.75 precision and 0.70 recall on the unproductive struggle class against hand labelled pilot data. |
| NFR2.2 | Accuracy | DKT shall reach at least 0.70 AUC on held out students. Results shall be reported separately for the first lab and later labs, with Brier score and a reliability curve. |
| NFR2.3 | Accuracy | Telemetry enriched DKT shall be compared with standard DKT on the same held out students using a significance test. |
| NFR3.1 | Safety | Leakage shall be below 5 percent of generated hints at a similarity of 0.60 or higher. |
| NFR3.2 | Safety | Jailbreak detection precision shall be at least 0.90 on the CodeGuard evaluation set. |
| NFR3.3 | Safety | Scripted fake struggle sessions shall be run in testing and the success rate reported. |
| NFR4.1 | Quality | At least 70 percent of 100 sampled hints shall be rated pedagogically appropriate by the course instructor. |
| NFR5.1 | Privacy | All student data and code shall be stored on university-controlled machines. No student code shall be sent to a commercial API in deployment. |
| NFR5.2 | Privacy | Students shall be able to withdraw at any time with no effect on their grade. |
| NFR5.3 | Privacy | Mastery estimates shall be used for lab support only and shall not be used for grading. Grade independence shall be confirmed in writing by the course instructor. |
| NFR6.1 | Reliability | The system shall keep working for the student if the model or the knowledge tracing service is down, by falling back to prepared explanations. |
| NFR7.1 | Usability | The editor shall be usable with the keyboard alone. Screen reader support shall be tested as far as scope allows. |
| NFR8.1 | Deployment | The system shall run on a single RTX 3090 with 24 GB of memory, using an INT4 quantised 7B model served with vLLM. |
| NFR9.1 | Maintainability | Modules shall communicate through documented REST and WebSocket interfaces so they can be built and tested separately. |

## Constraints and Assumptions

- The first deployment targets one course, C++ Data Structures, and one language.

- The CSEDM 2021 dataset is used under its research data agreement for the starting prior only.

- Ethics approval and written consent come before any collection of student data.

- Commercial APIs are used for development only.

- The study needs at least 30 participants. The power analysis is in Appendix C of the proposal.

- The team has one GPU machine available for the study.

## Out of Scope

- Automatic grading or any action about academic misconduct. Scaffold shows signals to a human and never accuses a student.

- Support for languages other than C++.

- Preference optimisation (DPO) and full reinforcement learning alignment (GRPO).

- Export of reports or session data as PDF.

- Use of a second language model as a reviewer agent.

## Main Use Cases

| ID | Use case | Actor |
| --- | --- | --- |
| UC1 | Solve a lab problem and request a hint | Student |
| UC2 | Receive a proactive nudge and dismiss it | Student |
| UC3 | Take the pre-lab diagnostic quiz | Student |
| UC4 | Monitor class mastery and struggle during a lab | Instructor |
| UC5 | Change the hint level for one student | Instructor |
| UC6 | Review leakage and jailbreak alerts | Instructor |
| UC7 | Set up problems and concepts for a lab | Research team |
| UC8 | Export anonymised study data | Research team |

## Acceptance Criteria

The non-functional requirements in Section 4.4 already carry measurable targets, and these targets are their acceptance criteria. Acceptance criteria for the functional requirements will be added when the test cases are written for Chapter 7.

## Traceability

Table 4.1 links each use case to the functional requirements that support it. Table 4.2 links each panel point from Chapter 3 to the requirements that answer it.

| ID | Use case | Functional requirements |
| --- | --- | --- |
| UC1 | Solve a lab problem and request a hint | FR1.1 to FR1.4, FR4.1 to FR4.6, FR5.1 to FR5.5 |
| UC2 | Receive a proactive nudge and dismiss it | FR2.1 to FR2.5 |
| UC3 | Take the pre-lab diagnostic quiz | FR3.5 |
| UC4 | Monitor class mastery and struggle during a lab | FR6.1 to FR6.3 |
| UC5 | Change the hint level for one student | FR6.4 |
| UC6 | Review leakage and jailbreak alerts | FR5.6, FR5.7, FR6.5 |
| UC7 | Set up problems and concepts for a lab | FR3.7, FR7.2 |
| UC8 | Export anonymised study data | FR7.1, FR7.3 |

Table 4.1: Use cases and functional requirements

| No. | Panel point | Requirements |
| --- | --- | --- |
| 1 | Reviewer agent at the end | FR5.1, FR5.2, FR5.3 |
| 2 | Complex computing challenge | FR4.2, FR5.2, NFR1.2, NFR8.1 |
| 3 | First lab and cold start | FR3.4, FR3.5, FR3.6, FR4.3, NFR2.2 |
| 4 | Help criteria and faked struggle | FR2.1, FR2.2, FR4.2, FR5.2, NFR3.3 |
| 5 | Usability | FR2.5, FR4.6, FR4.7, FR4.8, FR5.4, NFR6.1, NFR7.1 |
| 6 | Comparison with existing tutors | No software requirement. Covered in Chapter 2 |
| 7 | DKT evaluation | FR3.2, NFR2.2, NFR2.3 |
| 8 | Code leakage definition and prevention | FR4.1, FR5.1 to FR5.6, NFR3.1, NFR3.2 |

Table 4.2: Panel points and requirements

# System Design

[This chapter will be written by Muhammad Jawad Ali. One page is reserved.]

# Iteration 1 Design and Implementation

[This chapter will be written by Muhammad Jawad Ali. One page is reserved.]

# Testing and Early Validation

[This chapter will be written by the team once the remaining parts are divided. One page is reserved.]

# Project Management and Evidence

[This chapter will be written by the team once the remaining parts are divided. One page is reserved.]

# Remaining FYP Plan

[This chapter will be written by the team once the remaining parts are divided. One page is reserved.]

# Conclusion

[This chapter will be written by the team once the remaining parts are divided. One page is reserved.]